| Fall 2026 | Report # – 10/08/2026 | Wooyoung Kim |
| --- | --- | --- |

——————————————————————————————————————

I. Task achieved Last Week

——————————————————————————————————————

- Validated LaBraM (Jiang, Zhao & Lu, Large Brain Model for Learning Generic Representations with Tremendous EEG Data in BCI, ICLR 2024) as a method in its own right, with its released code (github.com/935963004/LaBraM) and the only released weights (LaBraM-Base, 5.8M parameters).

- Analyzed the 20 LaBraM-Base fine-tuning runs from last week (4 public datasets × 5 seeds, CBraMod’s splits) beyond the headline numbers: epoch-selection rule, decision threshold, seed spread and overfitting, all recomputed from the saved per-epoch predictions without a GPU.

- Audited the paper against the released code and its 73 GitHub issues and pull requests, and traced where every baseline number in LaBraM’s Tables 1–2 comes from.

- Read 21 EEG review, survey, benchmark and method papers to answer one question: when they report existing methods’ results, do they re-run the methods (reproduction) or copy the numbers from the original papers (citation)? Every classification below is backed by a quote with its page and table.

——————————————————————————————————————

II. Feedback and Interaction

——————————————————————————————————————

- Prof. Kuo’s Feedback

- Labmates Feedback

——————————————————————————————————————

III. Report

——————————————————————————————————————

- What I validated and how

LaBraM’s own downstream benchmarks are TUAB and TUEV (main text, Tables 1–2) plus SEED-V and MoBI (appendix). TUAB and TUEV need TUH registration and SEED-V a license application, so none of them could be run this week. Three things can be checked: (a) LaBraM-Base on the four public datasets where a published LaBraM-Base number exists (the CBraMod paper reports one, from its own runs of LaBraM’s public code: CBraMod Tables 3, 10, 12 and 15), (b) the released code against the paper, and (c) the TUAB/TUEV claims against independent re-runs published by two benchmark papers.

For (a) I fine-tuned the released labram-base.pth with the released run_class_finetuning.py, unmodified (only the data loader is swapped for CBraMod’s LMDB files), using the recipe in LaBraM’s README (lr 5e-4, layer decay 0.65, 5 warm-up epochs, 50 epochs, batch 64), seeds 0–4, on the same subject-independent splits as my CBraMod runs. The reported epoch is the one with the best validation Cohen’s Kappa (4-class) or AUROC (binary), the monitor LaBraM’s paper states in Sec. 3.2, and the test set is scored once at that epoch. The released pipeline uses the validation set for model selection and never the test set.

- Main result: LaBraM-Base reproduces its published numbers

With the released code and weights, 10 of the 12 metrics are within noise of the published LaBraM-Base numbers (Welch p > 0.05). Last week, under the same pipeline, CBraMod was significantly below its paper on 9 of 12.

Table 1. LaBraM-Base test metrics, mean ± std over seeds 0–4. “Paper” is the LaBraM-Base row of the CBraMod paper (the LaBraM paper has no results on these datasets). Bold Δ: p < 0.05.

| Dataset (CBraMod paper) | Metric | Paper (LaBraM-Base) | Mine (5 seeds) | Δ (mine − paper) | p (Welch) |
| --- | --- | --- | --- | --- | --- |
| PhysioNet-MI (Table 3) | Balanced Acc. | 0.6173 ± 0.0122 | 0.6098 ± 0.0098 | −0.0075 | 0.32 |
|  | Cohen's Kappa | 0.4912 ± 0.0192 | 0.4797 ± 0.0131 | −0.0115 | 0.30 |
|  | Weighted F1 | 0.6177 ± 0.0141 | 0.6129 ± 0.0095 | −0.0048 | 0.54 |
| BCIC-IV-2a (Table 15) | Balanced Acc. | 0.4869 ± 0.0085 | 0.4477 ± 0.0421 | −0.0392 | 0.11 |
|  | Cohen's Kappa | 0.3159 ± 0.0154 | 0.2637 ± 0.0562 | −0.0522 | 0.11 |
|  | Weighted F1 | 0.4758 ± 0.0103 | 0.3911 ± 0.0534 | −0.0847 | 0.023 |
| Mumtaz2016 (Table 10) | Balanced Acc. | 0.9409 ± 0.0079 | 0.8905 ± 0.0041 | −0.0504 | <0.001 |
|  | AUC-PR | 0.9798 ± 0.0093 | 0.9711 ± 0.0089 | −0.0087 | 0.17 |
|  | AUROC | 0.9782 ± 0.0057 | 0.9664 ± 0.0166 | −0.0118 | 0.19 |
| MentalArithmetic (Table 12) | Balanced Acc. | 0.6909 ± 0.0125 | 0.6562 ± 0.0397 | −0.0346 | 0.13 |
|  | AUC-PR | 0.5999 ± 0.0155 | 0.6146 ± 0.0793 | +0.0147 | 0.70 |
|  | AUROC | 0.7721 ± 0.0093 | 0.7791 ± 0.0608 | +0.0070 | 0.81 |

The two exceptions are explained, or at least shared. Mumtaz2016’s balanced-accuracy shortfall appears for all three models I ran through CBraMod’s data pipeline (CBraMod −0.063, EEGNet −0.040, LaBraM −0.050), so it belongs to the pipeline, whose subject split differs from the paper’s, not to LaBraM. BCIC-IV-2a is the noisiest dataset (9 subjects, 2 in the test set). What does not reproduce is the published seed spread: my standard deviation is 3–5× the published one on BCIC-IV-2a (±0.042 vs. ±0.0085) and MentalArithmetic (±0.040 vs. ±0.0125); my BCIC-IV-2a seeds range from 0.379 to 0.489 balanced accuracy.

- How much does the number depend on what is reported? Epoch, threshold, seeds

Every run saved its validation and test predictions for all 50 epochs, so the test score can be recomputed under other reporting rules (code/selection_analysis.py). The last column of Table 2 picks the epoch with the test labels. It is not a valid protocol and is shown only as an upper bound: it is the rule EEG Conformer’s code uses.

Table 2. Test balanced accuracy of the same 20 runs under four epoch-selection rules (mean ± std, 5 seeds).

| Dataset | Best val. Kappa / AUROC (reported) | Best val. accuracy (LaBraM code) | Last epoch (50) | Best test epoch (uses test labels) | Paper |
| --- | --- | --- | --- | --- | --- |
| PhysioNet-MI | 0.6098 ± 0.0098 | 0.6098 ± 0.0098 | 0.5995 ± 0.0078 | 0.6161 ± 0.0082 | 0.6173 |
| BCIC-IV-2a | 0.4477 ± 0.0421 | 0.4477 ± 0.0421 | 0.4536 ± 0.0147 | 0.4847 ± 0.0202 | 0.4869 |
| Mumtaz2016 | 0.8905 ± 0.0041 | 0.8919 ± 0.0030 | 0.8858 ± 0.0079 | 0.9078 ± 0.0052 | 0.9409 |
| MentalArithmetic | 0.6562 ± 0.0397 | 0.6632 ± 0.0988 | 0.6354 ± 0.0334 | 0.7215 ± 0.0421 | 0.6909 |

  - The validation rule hardly matters. Kappa and accuracy pick the same epoch in all 10 four-class runs; on the binary sets the two rules differ by ≤ 0.007 balanced accuracy, and the last epoch is within 0.021 of the reported one on every dataset.

  - Choosing the epoch on the test set would add +0.006 (PhysioNet-MI) to +0.065 (MentalArithmetic). That is the size of the inflation the EEG Conformer protocol produces here. LaBraM’s released code does not do this.

  - The published numbers are at or above my test-selected upper bound on three datasets (PhysioNet-MI 0.6173 vs. 0.6161, BCIC-IV-2a 0.4869 vs. 0.4847, Mumtaz2016 0.9409 vs. 0.9078). So the remaining gaps cannot come from which epoch I report. They must come from the recipe (the CBraMod paper does not give the hyperparameters it used for LaBraM) or from the data pipeline.

  - Mumtaz2016: the threshold and the epoch do not close the gap. Test balanced accuracy is highest after the first epoch (0.906) and falls as the model overfits; re-choosing the decision threshold on the validation set instead of 0.5 gives 0.8959 ± 0.0048. Both stay well short of 0.9409.

  - The 50-epoch recipe overfits small datasets. By epoch 50 the training accuracy is 0.96–1.00 on every dataset while test balanced accuracy is 0.45–0.89. The validation monitor therefore picks epochs as early as 5 (Mumtaz2016) and 8 (MentalArithmetic). On MentalArithmetic (1,343 training samples) the best validation thresholds are 0.003–0.096 rather than 0.5, i.e. the outputs are badly calibrated; re-thresholding does not help there either (0.6611 ± 0.0545).

Figure A. Test balanced accuracy at every epoch (line: mean of 5 seeds, band: ± std), the epoch each seed reports (dots), and the published LaBraM-Base number (dashed).

- LaBraM’s own claims (TUAB, TUEV): what can and cannot be checked

The baselines in LaBraM’s Tables 1–2 are not LaBraM’s runs. Sec. 3.2 (p. 7): “The baselines are from Yang et al. (2023a), where we choose the best results to compare with.” Every baseline cell is identical to BIOT’s Appendix Tables 4–5 (e.g. SPaRCNet TUAB 0.7896 ± 0.0018, TUEV 0.4161 ± 0.0262). The BIOT row is the best of BIOT’s 4 TUAB and 13 TUEV variants (“Pre-trained BIOT (6 EEG datasets)” and “Pre-trained BIOT (ultimate)”). Those numbers were produced by BIOT’s pipeline on a 16-channel bipolar montage (“16 montages”, BIOT Table 1). LaBraM’s make_TUEV.py contains the same bipolar conversion but has it commented out (line 157), so LaBraM’s own TUEV rows use 23 monopolar channels. The comparison therefore mixes two input pipelines.

LaBraM-Large and LaBraM-Huge cannot be checked by anyone. Only the Base weights were released, “because of commercial reasons” (author’s reply in GitHub issue #3).

Independent re-runs of LaBraM-Base land below the paper on TUEV. Two 2025 benchmarks fine-tuned the released LaBraM-Base checkpoint on TUAB and TUEV with their own pipelines:

Table 3. LaBraM-Base on its own benchmarks: the paper vs. two independent re-runs.

| Source | TUAB balanced acc. | TUEV balanced acc. | Setting |
| --- | --- | --- | --- |
| LaBraM paper, Tables 1–2 | 0.8140 ± 0.0019 | 0.6409 ± 0.0065 | own pipeline, 5 seeds |
| EEG-FM-Bench, Table 2 | 0.7950 ± 0.0081 | 0.5958 ± 0.0431 | released checkpoint, matched protocol, single-task full fine-tuning |
| AdaBrain-Bench, Table 2 | 0.8150 | 0.5905 | released checkpoint, cross-subject, full fine-tuning |

TUAB reproduces in one benchmark and is 0.019 lower in the other. On TUEV, where the paper claims its largest margin over BIOT (0.6409 vs. 0.5281), both re-runs come out 0.045–0.050 lower. The benchmarks use their own preprocessing and splits, so this is supporting evidence, not a controlled reproduction. A direct check needs TUH access.

- Issues found in the paper and the code

  - The code does not use the checkpoint rule the paper states. Sec. 3.2: “We set AUROC as the monitor score for binary classification and Cohen’s Kappa as the monitor score for multi-class classification.” run_class_finetuning.py (lines 499–505) keeps the epoch with the best validation accuracy instead. In my runs this changes nothing material (Table 2), but whoever runs the code is not running the paper’s protocol.

  - Single-GPU runs silently stop reshuffling. The script always builds a DistributedSampler (line 258, “if True:  # args.distributed:”) but calls set_epoch() only for a distributed launch (line 476). A plain python launch therefore trains on the same sample order every epoch. I launched every run as a one-process distributed job to avoid this.

  - A 50 Hz notch filter is applied to US recordings. make_TUAB.py (line 65) and make_TUEV.py (line 136) call notch_filter(50.0), but TUH data come from a US hospital with 60 Hz mains. Issue #67 raises this and was closed without a reply.

  - TUEV samples are probably duplicated. make_TUEV.py makes one 5-s sample per row of each annotation file, and rows are per channel, so an event marked on several channels becomes several identical windows. TUEVLoader (utils.py, line 755) ignores the channel field it stores. The same windows would then be counted several times in the test score. Issue #46 raises this and is open with no reply. I could not verify it on the data without TUH access.

  - Seeds are not reported. The paper reports mean ± std over “five different random seeds”; the README command uses --seed 0 only.

- Review papers: do they reproduce results or cite them?

Our review rests on re-running methods before comparing them, so I checked whether existing review papers already do this. For each paper I recorded where the performance numbers it presents come from, with the sentence or table that shows it. Table 4 summarizes 21 papers. The full quotes and links are in docs/literature/review-papers-reproduction-vs-citation.md. Four relevant reviews are paywalled and were not classified: Craik et al. 2019, Lotte et al. 2018 and Yao et al. 2025 (J. Neural Eng.), and Altaheri et al. 2023 (Neural Comput. Appl.).

Table 4. How 21 papers obtain the results they present. Links go to the arXiv version that was read; page numbers are PDF pages.

| Group | Paper | Type | Results: reproduced or cited? | Evidence (quote, page / table) |
| --- | --- | --- | --- | --- |
| Reviews & surveys | Roy et al. 2019, J. Neural Eng. | Systematic review, 156 papers | Cited: meta-analysis of each paper’s self-reported gain | Fig. 14 (p. 24): accuracy difference “between each proposed DL model and corresponding baseline”; p. 28: the pooled gain “might be biased positively”; p. 25: only 11/156 “could easily be reproduced”. |
|  | Zhang et al. 2021, J. Neural Eng. | Survey | Cited: accuracies quoted in the text | p. 7: “achieved an accuracy of 86%”; Table 4 lists references only. |
|  | Gu et al. 2021, IEEE/ACM TCBB | Survey | Cited: accuracies quoted in the text | p. 11: “reached an accuracy rate of 97.37%”. |
|  | Kuruppu et al. 2025 | Critical review, 10 EEG-FMs | Cited: some values read off other papers’ plots | Fig. 3 (p. 14): “we compare the performances reported on these common tasks”; Suppl. Table 2 (p. 35): scores “estimated based on the graphics in the paper”. |
|  | Zhou et al. 2025 | Survey, brain FMs | Cited: copied, metric relabeled | Table III (p. 19): LaBraM 0.8140 / 0.9022 / 0.6409 / 0.8312 = LaBraM Tables 1–2; NeuroLM values = NeuroLM Tables 2–3; balanced accuracy printed as “ACC”. |
|  | Lai et al. 2025 | Review, EEG-FMs | No numbers: calls them incomparable | p. 10: protocols vary, “making performance results incomparable”. |
|  | EEG-FM-Compass 2026, Natl. Sci. Rev. | Survey (55 FMs) + benchmark (12 FMs) | Both, kept apart: survey tables cite; benchmark re-runs | Abstract: “We then evaluate 12 open source FMs”; Suppl. Table 59 (p. 86) marks Lai, Zhou, Kuruppu and 4 other surveys as having no benchmark. |
| Method papers | BIOT, NeurIPS 2023 | Method | Reproduced: baselines re-implemented | App. A.2 (p. 15): “the SPaRCNet code is requested from the authors”; CNN-Transformer “implemented following the Fig. 3 of the original paper”. |
|  | LaBraM, ICLR 2024 | Method | Cited: all baselines copied from BIOT | Sec. 3.2 (p. 7): “The baselines are from Yang et al. (2023a), where we choose the best results”; Tables 1–2 = BIOT Tables 4–5. |
|  | NeuroLM, ICLR 2025 | Method | Cited, unmarked | p. 7: results “reported using three random seeds”; Table 2 (p. 8) TUAB/TUEV rows are LaBraM’s five-seed numbers. |
|  | CBraMod, ICLR 2025 | Method | Mixed in one table, unmarked | p. 7: fine-tunes LaBraM “unless their experimental results have already been reported”; Tables 13–14 (p. 26): 2 baseline rows new, 9 copied from LaBraM (incl. LaBraM-Large/Huge). |
| Benchmarks | MOABB 2018, J. Neural Eng. | Benchmark, 12 datasets | Reproduced | p. 4: CSP regularization “does not appear to have the effect that was originally claimed”. |
|  | MOABB 2024 | Reproducibility study, 36 datasets | Reproduced | Abstract: “30 machine learning pipelines … are meticulously re-implemented and evaluated”. |
|  | Gemein et al. 2020, NeuroImage | Comparison study, TUAB | Both, labelled | Table 1 (p. 5): literature results; p. 15: own runs vs. “86.57% accuracy previously reported using ChronoNet”. |
|  | Rommel et al. 2022, J. Neural Eng. | Comparison, 13 augmentations | Reproduced | Abstract: “We compare quantitatively 13 different augmentations”. |
|  | Lee et al. 2025 | Re-evaluation of LBMs | Reproduced | Table 1 (p. 4): LaBraM 0.742 mean accuracy (5.85M params) vs. EEGNet 0.731 (2,394). |
|  | AdaBrain-Bench 2025 | Benchmark, 13 datasets | Reproduced | p. 5: “uniform data splitting, standardized data preprocessing”; Table 2 (p. 6). |
|  | EEG-FM-Bench 2025 | Benchmark, 7 FMs × 14 datasets | Reproduced | Abstract: “under released checkpoints and a matched downstream protocol”; Table 2 (p. 22). |
|  | EEG-Bench 2025 | Clinical benchmark, 14 datasets | Reproduced | p. 4: “We use the publicly released LaBraM-Base and fine-tune it end-to-end”. |
|  | Brain4FMs 2026 | Benchmark, 17 FMs | Reproduced | p. 2: models “with publicly available code and pretrained checkpoints”, same preprocessing for all. |
|  | OmniEEG-Bench 2026 | Benchmark, 10 FMs | Reproduced | p. 16: included if they “provide accessible pretrained weights or reproducible implementations”. |

  - None of the six reviews and surveys without their own experiments re-runs a method. They quote or tabulate the numbers each paper reports about itself. Roy et al. pool 156 papers’ self-reported gains and warn that the result “might be biased positively”; Kuruppu et al. read some values off other papers’ plots; Zhou et al. relabel balanced accuracy as accuracy; Lai et al. decline to compare at all.

  - Re-running happens only in papers that call themselves benchmarks, and all ten of those re-run. None of them sets a method’s re-run number against the number its own paper reports: they rank models, so a reader cannot see which published claims hold.

  - Where benchmarks re-ran LaBraM and CBraMod, the margins shrink, as in my runs. LaBraM leads CBraMod on AdaBrain-Bench’s cross-subject average (64.61 vs. 62.66). Lee et al. find LaBraM only +0.011 above EEGNet with 2,400× the parameters. LaBraM’s TUEV score drops from 0.64 to 0.59–0.60 (Table 3).

  - Copied numbers travel without a label. BIOT re-implemented five baselines (Tables 4–5). LaBraM copied them (“we choose the best results”). NeuroLM reprinted LaBraM’s rows as three-seed results. CBraMod reprinted all nine rows next to its own, although it preprocessed TUEV differently (16 bipolar channels, 60 Hz notch vs. LaBraM’s 23 monopolar, 50 Hz). Zhou et al.’s survey reprinted LaBraM’s and NeuroLM’s values as “ACC”. No number was re-run along this chain and no later table marks it as copied.

For our review, this is the gap to fill: a paper-vs-re-run column for every method, and every number in our tables marked as either re-run by us or cited (with paper and table).

- Conclusion

LaBraM-Base holds up. With its released code, weights and README recipe it reproduces the published LaBraM-Base numbers on 10 of 12 metrics. Its released pipeline selects the model on validation data only, and under identical conditions it ties or beats CBraMod on 3 of 4 datasets. It is a sound baseline to carry forward. LaBraM’s headline comparison is weaker than it looks. Its baselines are copied from BIOT, picking BIOT’s best variant, and were produced on a different TUEV montage. Large and Huge cannot be checked. The code’s checkpoint rule differs from the paper’s, and independent re-runs put LaBraM-Base about 0.05 lower on TUEV. The numbers for Large/Huge and the TUEV margin should not be quoted as reference points. Existing reviews cite rather than re-run, and benchmarks re-run without checking claims, so a review that does both is new.

——————————————————————————————————————

IV. Plan for next week

——————————————————————————————————————

- Apply for TUH EEG access (TUAB, TUEV) and re-run LaBraM-Base and CBraMod on LaBraM’s own splits, to check LaBraM Tables 1–2 directly and to test the TUEV duplicate-sample issue on the data.

- Re-run the EEG Conformer baselines (ConvNet, EEGNet) under one protocol, carried over from the EEG Conformer report.

- Start the review’s results table with a re-run / cited flag and source table for every number, and add the 21 papers above to its related-work section.